Through the SNHU Travel project, I've come to better appreciate the importance of each role on an Agile team. Each role has a specific set of responsibilities, and their interaction ensures the project meets the customer's needs. The Product Owner defines the customer's priorities and the order in which user stories will be delivered. For example, a top 5 destinations list clearly shows the customer the most popular vacation destinations. In my role as a developer, I implemented that feature in Java, including destination names, images, descriptions, and a slideshow to showcase the vacation options. That was only one part of the process, though. As a Tester, I tested the images, descriptions, and navigation to ensure everything worked correctly. The Scrum Master keeps the team organized, facilitates communication, and removes impediments that might be getting in the way of progress. I did all of these roles individually rather than as part of a team. Still, each one has given me much greater insight into how the various responsibilities work together to complete the project.

Agile helped us break the project down into smaller user stories rather than trying to do everything at once. Each user story was a specific feature and described what the customer wanted to achieve. One of our user stories was to allow the customer to click a link and see the top 5 travel destinations. To deliver that user story, I created a list with pictures and descriptions of the various locations to give the customer more information about each one. Having a clear user story helped me know what I needed to develop, and the acceptance criteria told me what needed to work before the user story could be considered complete. Once the list was built, I could test the images, check that everything displayed correctly, and make any necessary changes. It clearly demonstrated how Agile weaves planning, development, and testing throughout the project rather than treating them as three separate phases.

Another advantage of Agile is that you can adjust as things change during the development process. In the SNHU Travel project, the customer shifted the focus from general travel to detox and wellness vacations. This meant the team had to go back and re-evaluate some of the destinations and descriptions originally put in place. The Product Owner could update the Product Backlog and re-prioritize the new requirements; the developers could then decide which changes to work on in the next sprint; and the team could also discuss any changes that would impact the current sprint to ensure the Sprint Goal remained achievable. One thing I experienced while working on my Java assignments was technical problems. Some images wouldn't display, so I had to go back and check the resource folders, file names, and image sizes. Rather than let these issues slow my progress, I worked through them one at a time until I could get on with it. If we'd been using Waterfall, we would have found it much harder to handle a major change in the project's direction, as the requirements and design would have been complete at that stage. The team might have had to go back and rework those earlier plans before continuing development, which would have caused a significant delay.

Communication is another key element in keeping an Agile project on track and moving forward. Everyone must understand what's been done, what still needs to be done, and whether anyone is experiencing any problems. As a Scrum Master, I'd promote short Daily Scrums where the team can report progress and any impediments they're facing. For instance, if I were having an issue with the destination images, I might say, "I've completed the destination list; some of the images just aren't displaying, though. My next step is to go and check the resource folder and file names." That would let the team know what I'd done and where I might need some assistance. Communication with the Product Owner would also be important, particularly if the project were to change direction. I might ask, "Given that the project is now all about wellness travel, should we update the destination descriptions before working on the next feature?" Questions like that would help ensure the team understood the priorities. Those are just a few examples of how I'd communicate within the team, but they show how sharing your progress and asking questions early can avoid confusion and keep the team working in unison.

To help keep the project under control, I think a visual task board would be one of the most useful tools for an Agile team. You'd have separate columns for To Do, In Progress, Testing, and Completed, so it would be immediately obvious what was going on. For example, if you were adding pictures to the destination list, you'd move that task into the In Progress column as you wrote the code, then into the Testing column once you were ready to test that the pictures displayed correctly. It would also make it easy to spot when a task was taking longer than it should. Azure Boards would be the tool of choice for managing tasks, as it would let the team track progress and keep the work organized in one place. The Product Backlog would contain the requested features in order of priority, and the Sprint Backlog would contain the tasks the team decided to work on in the current sprint. We'd use simple Fibonacci story points (1, 2, and 5) to estimate each task's effort. We'd also use Scrum events to keep the team on the same page. Sprint Planning would determine what work the team would do; Daily Scrums would identify any problems; the Sprint Review would gather feedback on completed features; and the Retrospective would discuss what could be improved. All of these would help keep the team organized and ensure everyone knew what was next.

Looking back on the SNHU travel project, I'd say the Scrum-Agile approach was the right one because it let us break the work into smaller chunks, test features as we went, and adapt as the customer's requirements changed. One thing that worked well for me was being able to concentrate on one feature at a time rather than trying to finish the whole application. I also learned how important testing is, because a small issue, like an image file name being wrong, can prevent a feature from working. During a Sprint Review, you could show the team the destination list and the slideshow to stakeholders and get their feedback on whether the features were what they wanted. A Sprint Retrospective would then be an opportunity for the team to review what worked and what could be improved for the next sprint. One thing I would have done differently is check the technical bits (e.g., image locations, image file names, etc.) earlier in the development process to avoid spending so much time on them later.

Agile has its advantages, but it can also have its drawbacks. Changing priorities can be confusing if the team isn't communicating properly, and it's not always easy to estimate how long a task will take when you run into unforeseen issues. For the next sprints, I'd focus on having very clear acceptance criteria, keeping the task board up to date, and doing as much testing as possible as we go. Waterfall may be better suited to a project where requirements are unlikely to change, but I feel Agile was the better approach for SNHU Travel because the project required a degree of flexibility. The experience has certainly given me a better appreciation of what Agile is all about. It's not just about getting the work done quickly. It's about being organized, working as a team, and continually improving the product in response to customer needs.